Work Breakdown Structure (WBS)

Work Breakdown Structure

(WBS)

RAND WATER (Vandalism)

KTU

2026-04-07

# Introduction

This Work Breakdown Structure (WBS) serves as the foundational framework for our project, which is centered on the engineering and implementation of cost-effective, resilient materials to combat infrastructure vandalism. By shifting toward materials that maintain high performance while reducing the financial incentive for theft or the cost of replacement, we aim to provide a sustainable solution for our primary stakeholder, Rand Water.

The project is structured into five distinct phases to ensure a seamless transition from conceptualization to final delivery.

# Outline View

- Using cheaper materials (dealing with vandalism)

  - Initiation

    - Project Charter & Scope Statement: Defining boundaries and success metrics.

    - Schedule & Budget Baseline: Establishing the Gantt chart and cost controls.

    - Stakeholder Communications: Keeping in contact with rand water.

    - Risk Management Plan: Identifying technical and operational risks.

  - Planning

    - Vandalism Report: Analysis of damage data from the water provider.

    - Material Benchmarking: Comparative study of potential materials.

    - Estimate potential cost savings in repair and replacement due to vandalism.

    - Compliance & Regulatory Analysis: Ensuring correct standards.

    - End-to-end procurement and contracting process

  - Execution

    - Conceptual CAD Models: Initial 3D designs.

    - Digital Analysis Report: Digital testing.

    - Prototype verification: Ensuring the internal geometry doesn't cause cavitation or pressure drops.

    - Final Technical Drawings: "Ready-for-Manufacture" blueprints.

  - Control

    - Testing under real-life conditions: Standard pressure testing to ensure it functions.

    - Monitoring vandalism of the new product: Documenting exactly how the part fails under extreme stress or vandalism tests.

  - Closeout

    - Final Prototype Delivery: Handing over the blueprints to the stakeholders.

    - Technical Documentation Package: Providing the testing results.

    - Lessons Learned & Closeout Report: Archiving project data for the presentation.

# Hierarchical Structure

| Level | WBS Code | Element Name |
| --- | --- | --- |
| 1 | 1 | Using cheaper materials (dealing with vandalism) |
| 2 | 1.1 | Initiation |
| 3 | 1.1.1 | Project Charter & Scope Statement: Defining boundaries and success metrics |
| 3 | 1.1.2 | Schedule & Budget Baseline: Establishing the Gantt chart and cost controls |
| 3 | 1.1.3 | Stakeholder Communications: Keeping in contact with rand water |
| 3 | 1.1.4 | Risk Management Plan: Identifying technical and operational risks |
| 2 | 1.2 | Planning |
| 3 | 1.2.1 | Vandalism Report: Analysis of damage data from the water provider |
| 3 | 1.2.2 | Material Benchmarking: Comparative study of potential materials |
| 3 | 1.2.3 | Estimate potential cost savings in repair and replacement due to vandalism |
| 3 | 1.2.4 | Compliance & Regulatory Analysis: Ensuring correct standards |
| 3 | 1.2.5 | End-to-end procurement and contracting process |
| 2 | 1.3 | Execution |
| 3 | 1.3.1 | Conceptual CAD Models: Initial 3D designs |
| 3 | 1.3.2 | Digital Analysis Report: Digital testing |
| 3 | 1.3.3 | Prototype verification: Ensuring the internal geometry doesn't cause cavitation or pressure drops |
| 3 | 1.3.4 | Final Technical Drawings: "Ready-for-Manufacture" blueprints |
| 2 | 1.4 | Control |
| 3 | 1.4.1 | Testing under real-life conditions: Standard pressure testing to ensure it functions |
| 3 | 1.4.2 | Monitoring vandalism of the new product: Documenting exactly how the part fails under extreme stress or vandalism tests |
| 2 | 1.5 | Closeout |
| 3 | 1.5.1 | Final Prototype Delivery: Handing over the blueprints to the stakeholders |
| 3 | 1.5.2 | Technical Documentation Package: Providing the testing results |
| 3 | 1.5.3 | Lessons Learned & Closeout Report: Archiving project data for the presentation |

# Tabular View

| Level 1 | Level 2 | Level 3 |
| --- | --- | --- |
| Using cheaper materials (dealing with vandalism) | - Initiation | 1.1 Project Charter & Scope Statement: Defining boundaries and success metrics. 1.2 Schedule & Budget Baseline: Establishing the Gantt chart and cost controls. 1.3 Stakeholder Communications: Keeping in contact with rand water. 1.4 Risk Management Plan: Identifying technical and operational risks. |
|  | - Research & Analysis | 2.1 Vandalism Report: Analysis of damage data from the water provider. 2.2 Material Benchmarking: Comparative study of potential materials. 2.3 Estimate potential cost savings in repair and replacement due to vandalism. 2.4 Compliance & Regulatory Analysis: Ensuring correct standards. 2.5 End-to-end procurement and contracting process |
|  | - Execution | 3.1 Conceptual CAD Models: Initial 3D designs. 3.2 Digital Analysis Report: Digital testing. 3.3 Prototype verification: Ensuring the internal geometry doesn't cause cavitation or pressure drops. 3.4 Final Technical Drawings: "Ready-for-Manufacture" blueprints. |
|  | - Control | 4.1 Testing under real-life conditions: Standard pressure testing to ensure it functions. 4.2 Monitoring vandalism of the new product: Documenting exactly how the part fails under extreme stress or vandalism tests. |
|  | - Closeout | 5.1 Final Prototype Delivery: Handing over the blueprints to the stakeholders. 5.2 Technical Documentation Package: Providing the testing results. 5.3 Lessons Learned & Closeout Report: Archiving project data for the presentation. |

# Tree Structure View

# WBS Dictionary

| Level | WBS Code | Element Name | Definition |
| --- | --- | --- | --- |
| 1 | 1 | Using cheaper materials (dealing with vandalism) | Reduce vandalism by selecting more durable and less worthy materials (for vandals) for pipes |
| 2 | 1.1 | Initiation | Establishing scope, stakeholders, objectives, risks |
| 3 | 1.1.1 | Project Charter & Scope Statement | Defining boundaries and success metrics |
| 3 | 1.1.2 | Schedule & Budget Baseline | Establishing the Gantt chart and cost controls |
| 3 | 1.1.3 | Stakeholder Communications | Keeping in contact with experts |
| 3 | 1.1.4 | Risk Management Plan | Identifying technical and operational risks |
| 2 | 1.2 | Planning | Developing plans for data analysis, what materials to use, costs |
| 3 | 1.2.1 | Vandalism Report | Analysis of damage data from the water provider |
| 3 | 1.2.2 | Material Benchmarking | Comparative study of potential materials |
| 3 | 1.2.3 | Estimate potential cost savings in repair and replacement due to vandalism | Counting expected costs with new materials and comparing it to the current one |
| 3 | 1.2.4 | Compliance & Regulatory Analysis | Ensuring correct standards |
| 3 | 1.2.5 | End-to-end procurement and contracting process | Preparation of technical specifications and documentation, internal approvals. |
| 2 | 1.3 | Execution | Creating, testing, and finishing technical solutions that meet all the requirements |
| 3 | 1.3.1 | Conceptual CAD Models | Initial 3D designs |
| 3 | 1.3.2 | Digital testing | Digital Analysis Report |
| 3 | 1.3.3 | Prototype verification | Ensuring the internal geometry doesn't cause cavitation or pressure drops |
| 3 | 1.3.4 | Final Technical Drawings | "Ready-for-Manufacture" blueprints |
| 2 | 1.4 | Control | Test durability, performance, complete analysis |
| 3 | 1.4.1 | Testing under real-life conditions | Standard pressure testing to ensure it functions |
| 3 | 1.4.2 | Monitoring vandalism of the new product | Documenting exactly how the part fails under extreme stress or vandalism tests. |
| 2 | 1.5 | Closeout | Finalizing project documents, and closing the project |
| 3 | 1.5.1 | Final Prototype Delivery | Handing over the blueprints to the stakeholders |
| 3 | 1.5.2 | Technical Documentation Package | Providing the testing results |
| 3 | 1.5.3 | Lessons Learned & Closeout Report | Archiving project data for the presentation |

# Glossary of Terms

Level of Effort:	Level of Effort (LOE) is how much work is required to complete a task.

WBS Code:	A unique identifier assigned to each element in a Work Breakdown Structure for the purpose of designating the elements hierarchical location within the WBS.

Work Package:	A Work Package is a deliverable or work component at the lowest level of its WBS branch.

WBS Component:	A component of a WBS which is located at any level.  It can be a Work Package or a WBS Element as there's no restriction on what a WBS Component is.

WBS Element:	A WBS Element is a single WBS component and its associated attributes located anywhere within a WBS.  A WBS Element can contain work, or it can contain other WBS Elements or Work Packages.