Pagal task – majority of risks must be medium/high risk

| Risk | Risk consequence/ impact | Risk level | Risk response strategy | Risk response actions |
| --- | --- | --- | --- | --- |
| Break downs | More repairs may increase operational costs | High | Mitigation | Perform preventive maintenance and material testing |
| Continued vandalism | Vandals may continue damaging the product | High | Mitigation | Choose an alternative |
| Project is late | Due to late date of project finishing the budget of the whole project may increase | Medium | Mitigation | Create detailed schedule and monitor all the milestones weekly. |
| Project goes over-budget | Additional costs increase overall project budget | Medium | Mitigation | Develop a detailed project budget plan, track all the expenses |
| Lack of expertise during the project | Tasks may not be completed efficiently or on time | Medium | Mitigation | Reallocate team members or assign additional support staff |
| Material failure | Water meter components may crack or break during use | Medium | Mitigation | Conduct laboratory and mechanical stress testing |
| Unexpected long-term costs | Low-cost materials may increase replacement expenses over some time | Medium | Mitigation | Perform lifecycle cost analysis before implementation |
| Chemically tested material still pollutes water | Material may react negatively with water / environment | Medium | Avoidance | Use certified water-safe materials |
| Reputational risk | Failed implementation may negatively affect Rand Water reputation | Medium | Mitigatio n | Start pilot testing before full deployment |
| Procurement delays | Supplier delays may postpone project activities | Medium | Mitigation | Use multiple suppliers and early procurement planning |
| Community resistance to new materials | Residents may reject or distrust the new water meter design | Medium | Mitigation | Improve stakeholder communication and public awareness |
| Regulatory-non compliance | Product may fail to meet utility or legal standards | Low | Avoidance | Verify compliance requirements before prototype approval |
| Created water meter may fail its function | Prototype may not operate correctly in real-life conditions | Low | Mitigation | Conduct prototype verification and field testing |
| Spread of negative media/publicity | Complaints or failures may attract negative media attention | Low | Mitigation | Maintain proactive communication and monitoring |

| High | - Environmental non-compliance during use - Community resistance during rollout - Reputational risk after implementation | - Continued vandalism during/after deployment | - Breakdowns during operation |
| --- | --- | --- | --- |
| Medium | - Regulatory-non compliance discovered later | - Project delays - Insufficient workforce allocation - Procurement delays affecting execution | - Material failure in operation |
| Low | - Negative media or public perception | - Functional failure in real conditions | - Budget overrun - Unexpected long-term costs |
|  | Low | Medium | High |

| Risk | Risk consequence / impact | Risk level | Risk response strategy | Risk response actions |
| --- | --- | --- | --- | --- |
| Breakdowns during operation | Components may fail during or after deployment, increasing maintenance frequency and operational costs | High | Mitigation | Perform preventive maintenance and material testing |
| Continued vandalism during/after deployment | Product may continue to be damaged in operational phase, increasing replacement costs and downtime | High | Mitigation | Choose an alternative or improve protective design |
| Material failure in operation | Components may crack or degrade during real-world use, leading to reduced lifespan and performance issues | High | Mitigation | Conduct laboratory and mechanical stress testing |
| Project delays | Delays in delivery or implementation may lead to extended execution phase and increased overall costs | Medium | Mitigation | Create detailed schedule and monitor all milestones weekly |
| Budget overrun | Costs may exceed planned budget during execution or post-implementation adjustments | Medium | Mitigation | Develop a detailed budget plan and track all expenses |
| Insufficient workforce allocation | Resource shortages during implementation may reduce efficiency or cause delays in project delivery | Medium | Mitigation | Reallocate team members or assign additional support staff |
| Unexpected long-term costs | Maintenance and replacement costs may increase after deployment due to material or design limitations | Medium | Mitigation | Perform lifecycle cost analysis before implementation |
| Environmental non-compliance during use | Materials may negatively impact water quality during long-term operation | Medium | Avoidance | Use certified water-safe materials |
| Reputational risk after implementation | Failures or inefficiencies may negatively affect Rand Water reputation post-deployment | Medium | Mitigation | Start pilot testing before full deployment |
| Procurement delays affecting execution | Supplier delays may impact project timelines and continuation of implementation | Medium | Mitigation | Use multiple suppliers and early procurement planning |
| Community resistance during rollout | Users may reject or distrust the system during or after implementation | Medium | Mitigation | Improve stakeholder communication and public awareness |
| Regulatory non-compliance discovered later | Product may fail to meet regulatory standards during audits or post-deployment checks | Low | Avoidance | Verify compliance requirements before prototype approval |
| Functional failure in real conditions | System may not perform as expected during field use or post-project evaluation | Low | Mitigation | Conduct prototype verification and field testing |
| Negative media or public perception | Issues during or after deployment may lead to reputational damage through media coverage | Low | Mitigation | Maintain proactive communication and monitoring |